#### Minutes # …

Minutes for meeting of Group …

**Location**: IW 3.15

**Date**: 16/03/2021

**Time:** 11:10

**Present:** Hong Gunn Chew (HGC), Kyle Millar (KM), Hung Nguyen (HN), Quang Huy Ngo (QHN), Anh Tuan Phu (ATP)

**Absent:** n/a

1. **Formally open the meeting**
2. **Review of previous minutes**
3. **Action items resulting from previous meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Assigned** | **Due** | **Status** | |
| Liturature review | QHN/ATP | 15/03/2021 | Completed | |
| Replicate Anomaly detection with GCN paper | ATP | 22/03/2021 | On Track | |
|  |  |  |  | |
|  |  |  |  | |
|  |  |  |  | |
|  |  |  |  | |
|  |  |  |  | |
|  |  |  |  |  |

1. **Project status/progress during last period**
2. **Project goals for upcoming period**

a. Try to re-run Anomaly detection implemetation of DAPT-2020 paper (22/03/2020)

b. Finding for log data of DAPT-2020 (22/03/2020)

c. Modify GCN (Hyper-GCN) for DAPT-2020 dataset (22/03/2020)

1. **Individual reports**
   1. Anh Tuan Phu

Review and proposed DAPT-2020 dataset

Replicate Anomaly detection using GCN paper

* 1. Quang Huy Ngo:  
     Review log2vec paper, Deep learning for insider threat reviewing

1. **Risks and dependencies**

**a. Unavailable log data for DAPT-20:  
 Risk:** Log data mentioned in paper but not provided in github link => unable to get log data

**Mitigation:** Ask for paper author for data or try find for the older version of the code in the github

1. **Any other business**
2. **Formally close the meeting**
3. **Summary of actions items arisen from the meeting**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Meeting Item** | **Task** | **Assigned** | **Due** | **Status** | |
| 1 | Unavailable log data for DAPT-20 | QHN/ATP | 22/03/2020 | On Track | |
|  |  |  |  |  | |
|  |  |  |  |  | |
|  |  |  |  |  | |
|  |  |  |  |  | |
|  |  |  |  |  | |
|  |  |  |  |  | |
|  |  |  |  |  |  |